# PRD: Cardinal Element Multi-Agent Orchestrator UI

## Context

Cardinal Element has 56 agents, 48 protocols, and an eval framework — all CLI-only. A React MVP exists (orchestrator1.jsx) with 24 synthetic agents, 27 protocols, a canvas network visualization, agent CRUD, and a simulated live feed. The goal is a production web UI that makes these assets accessible without a terminal, composable into workflows, and presentable to clients.

## 1. Product Vision

A professional-grade orchestration platform where CE practitioners compose agent teams, chain protocols into pipelines, execute runs with live streaming output, and evaluate results — all through a visual interface that doubles as a client-facing demo surface.

Success criteria: - Question to completed multi-protocol run in < 3 minutes - All 56 agents and 48 protocols browsable and runnable - Cost surfaced before and after every run - Outputs readable inline as rendered Markdown

## 2. Users

| Persona | Role | Needs |
| --- | --- | --- |
| CE Practitioner (primary) | Scott / CE team | Run protocols live during client calls, configure agents, build pipelines, track costs |
| CE Client (secondary) | CMO/COO watching a session | Read outputs, ask follow-ups — needs premium legible UI, not CLI output |
| CE Developer (tertiary) | Building new protocols | Test agent configs, model selection, system prompts before committing to Python |

## 3. Features

### F1 — Agent Registry

Browse/filter/select from the full 56-agent registry (sourced from protocols/agents.py).

Layout: Two-column — left filter list, right detail card.

Left column: - Search input (filters by name, key, system prompt text) - Category filter pills (14 categories: Executive, CEO Team, CFO Team, CMO Team, COO Team, CPO Team, CTO Team, GTM Leadership, GTM Sales, GTM Marketing, GTM Partners, GTM Success, GTM Ops, External) - Model tier filter: Opus / Sonnet / Haiku / Gemini / ChatGPT - Agent list: name, category badge, model icon, tier color accent

Right column (agent detail card): - Name, category, model, temperature - System prompt in monospace block with copy button - Constraints as bulleted list - “Add to Team” primary CTA (or “In Team” checkmark if already selected) - “Edit Agent” secondary link → opens agent editor drawer

What we keep from MVP: Tier-based grouping and sidebar list pattern. Expand from 4 tiers to 14 categories.

### F2 — Team Composition

Compose named, reusable teams of agents.

Current Team Tray: Persistent collapsible strip at bottom of every screen. Shows up to 6 agent avatars + overflow count. Expanding reveals: - Editable team name (defaults to “Untitled Team”) - Agent cards with remove buttons - Drag-to-reorder (order = speaking order in sequential protocols) - “Save Team” and “Run with Protocol” CTAs

Team Library: Dedicated screen — grid of saved team cards (name, agent count, category chips, last run date). Load / Duplicate / Delete actions.

Data model:

Team { id, name, description, agentKeys[], createdAt, lastUsedAt, pinnedProtocolKeys[] }

### F3 — Agent Creation & Editing

Create custom agents or edit registry agents. Opens as a right-side drawer (preserves page context).

Fields: - Name (required), Key (auto-generated kebab-case, editable, unique) - Category (14-option dropdown) - Model (segmented control: Claude (Opus, Sonnet, Haiku), Gemini, GTP, with cost-per-token shown) - Temperature (slider 0.0–1.0 with presets: Precise 0.2, Balanced 0.5, Creative 0.8) - System Prompt (large monospace textarea, min 6 rows, char count) - Constraints (tag input — type + Enter to add) - Visibility: Registry (shared) vs Session (local only)

Save: “Save to Session” → React state + localStorage. “Save to Registry” → backend write (Phase 2+).

### F4 — Protocol Library

Browse/filter/understand 48 protocols before selecting one for a run.

Layout: Two-column, mirrors Agent Registry.

Left column: - Search by name and description - 8 category filter pills: Meta, Baselines, Liberating Structures, Intelligence Analysis, Game Theory, Org Theory, Systems Thinking, Design Thinking (+ Wave 2 Research) - “Fits My Team” toggle — shows only protocols compatible with current team size - Protocol list: name, category badge, step count, estimated cost

Right column (protocol detail card): - Name, category, description paragraph - Steps as numbered sequence with agent role, action description, expected output - Triggers (“Use this when…”) - Outputs (“This produces…”) - Recommended agent categories - Estimated cost range - “Run This Protocol” primary CTA - “Add to Pipeline” secondary CTA

Dashboard Quick Run supports both single protocols AND saved pipelines via a unified dropdown selector.

Optional Map View toggle: Preserves the MVP’s canvas network visualization as an alternate view mode.

### F5 — Pipeline Builder (Protocol Chaining)

The core differentiator. Sequence protocols into workflows where output from one step feeds the next.

Layout: Full-page with vertical step sequencer (center column, max-w-2xl) + summary sidebar (300px).

Each step card contains: - Step number badge (cardinal red) - Protocol selector dropdown - Question/prompt textarea — supports plain text or {prev_output} template token - Agent override toggle (default: use team; optional: select subset per step) - Model configuration: thinking tier + orchestration tier segmented controls - Rounds input (shown only if protocol supports it) - Output passthrough toggle: “Pass output to next step” - Remove button

Between cards: Arrow connector with “+” insert button. Drag handles for reorder.

Header: Pipeline name + team selector + Run Pipeline / Save Pipeline CTAs.

Validation before run: - Every step has a protocol and question - {prev_output} on step 1 is flagged as error - Template tokens resolve

Pipeline Library: Grid view of saved pipelines (name, step count, estimated cost, last run).

Data model:

Pipeline { id, name, description, teamId, steps[], createdAt }
PipelineStep { id, order, protocolKey, questionTemplate, agentKeyOverride, rounds,
               thinkingModel, orchestrationModel, outputPassthrough }

### F6 — Run View & Reporting

Run View (center + sidebar):

Center column (max-w-3xl): - Run title, status badge (Pending/Running/Complete/Failed with animated pulse) - Pipeline runs: step progress indicator - Per step: collapsible section → each agent’s output as a card (agent name, model badge, output text rendered as Markdown) → synthesis block highlighted - Copy button per output and per synthesis

Right sidebar (320px): - Cost breakdown: per-agent and per-step token counts + USD - Total cost badge (cardinal red if > $1) - Run metadata: started, duration, models - Eval panel (collapsed by default): - Rubric selector (YAML rubrics from CE-Evals) - Judge model selector (Claude / GPT-4 / Gemini) - “Run Evaluation” button - After eval: scores as horizontal bars, overall score, “View Full Report” → modal with 9-section Markdown report

Run History: Full-width table. Columns: Date, Type, Protocol/Pipeline, Question, Team, Status, Cost, Eval Score. Filterable.

Cost Dashboard: Total spend by week, cost per protocol category (bar chart), cost per agent (table).

Pre-Run Confirmation Modal: Protocol(s), agents involved, estimated cost range, Confirm/Cancel.

## 4. Navigation

Persistent left sidebar:

[CE Logo]
Dashboard          — quick run + recent activity
Agent Registry     — browse/select agents [56]
Teams              — saved teams
Protocol Library   — browse/select protocols [48]
Pipelines          — build/manage pipelines
Run History        — past runs + cost tracking
---
Settings

Persistent bottom: Current Team Tray (collapsible).

Primary flow: Agent Registry → select agents → Protocol Library → select protocol → Run (or Add to Pipeline → Pipeline Builder → Run).

## 5. Design System

Borrow from cardinalelement.com with the MVP’s dark-mode treatment:

| Token | Value | Usage |
| --- | --- | --- |
| bg | #0f172a (slate-900) | Page background |
| card | #1e293b (slate-800) | Cards, sidebar |
| elevated | #334155 (slate-700) | Hover states, active cards |
| cardinal | #C41E3A | Primary accent, CTAs, active states |
| indigo | #4f46e5 | Secondary accent (links, category highlights) |
| text | #e2e8f0 (slate-200) | Primary text |
| text-muted | #94a3b8 (slate-400) | Secondary text |
| border | rgba(255,255,255,0.08) | Dividers |
| Font | System sans-serif (Inter/system-ui) | Body — NOT monospace everywhere |
| Mono font | JetBrains Mono | Code blocks, system prompts, agent output only |

Uppercase tracked labels for section headers (8-9px, 700 weight, 1.2px letter-spacing). Rounded-full pills for category badges. Subtle border + shadow treatment on cards.

## 6. Backend Requirements

### Why a backend is needed

The Python codebase uses async/await, asyncio.gather, and direct Anthropic SDK calls. These cannot run in a browser. CE-Evals is Python-only. A thin API wrapper over the existing Python is the right trade-off vs. rewriting everything in JS.

### Must Build (MVP blocking)

B1 — FastAPI Server (api/server.py)

GET  /api/agents              → full 56-agent registry from protocols/agents.py
GET  /api/protocols           → protocol manifest JSON (key, name, category, steps, triggers, outputs)
POST /api/runs/protocol       → start a protocol run → returns { run_id }
POST /api/runs/pipeline       → start a pipeline run → returns { run_id }
GET  /api/runs/{id}/stream    → SSE stream (agent_start, agent_chunk, agent_complete, step_complete, run_complete)
GET  /api/runs                → paginated run history
GET  /api/runs/{id}           → full run record
POST /api/teams               → save team
GET  /api/teams               → list teams
POST /api/pipelines           → save pipeline
GET  /api/pipelines           → list pipelines

B2 — Protocol Manifest Generator (api/manifest.py) Script that introspects all 48 protocol directories at startup and generates a JSON manifest with metadata the UI needs.

B3 — Run Persistence (SQLite via SQLModel) Tables: runs, run_steps, agent_outputs, teams, pipelines, pipeline_steps. Zero-config, single file.

B4 — SSE Streaming Modify existing orchestrator base class to emit events via callback: on_agent_start, on_agent_chunk, on_agent_complete. FastAPI routes these as Server-Sent Events.

B5 — Agent Database UI maintains its own agent store (SQLite). Registry agents from protocols/agents.py are imported on first load. Custom agents persist across sessions, fully decoupled from Python files. Sync button to re-import from agents.py if the registry changes.

B6 — Cloud Deployment Setup - Frontend: Vercel (static React build) - Backend: Railway or Render (FastAPI + SQLite → upgrade to Postgres if needed) - CORS configuration for cross-origin frontend→backend - Environment variable management (ANTHROPIC_API_KEY, etc.) - Basic auth (API key or simple login) to protect the backend — required for cloud deployment

### Nice to Have (Phase 2+)

| Feature | Why deferred |
| --- | --- |
| CE-Evals integration (POST /api/evals/run) | Calling BlindJudge from API is straightforward but not MVP-critical |
| Pre-run cost estimation (token counting) | Requires tiktoken + pricing table — useful but not blocking |
| Protocol scheduling (cron) | Future |
| Multi-user auth | Single-user tool for now |

### Trade-off Summary

| Approach | Verdict |
| --- | --- |
| FastAPI thin wrapper (recommended) | Reuses all Python logic, supports SSE streaming, clean separation |
| Pure frontend + subprocess calls | Can’t stream, can’t run in browser, brittle |
| Rewrite in Node/TS | Months of duplication, double maintenance |

## 7. Tech Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend framework | React 18 + Vite + TypeScript | MVP is React; TS prevents runtime bugs on complex data model |
| Styling | Tailwind CSS | CE website uses Tailwind patterns; faster than inline styles in MVP |
| State management | Zustand | Lightweight stores for agents, protocols, pipelines, runs, UI state. Better than Context for SSE streaming perf |
| Components | Headless UI + custom | Accessible primitives, no opinionated styling to fight |
| Streaming | Native EventSource API | Browser-native SSE, wrapped in useRunStream(runId) hook |
| Markdown rendering | react-markdown + remark-gfm | Lightweight, handles protocol output formatting |
| Charts | Recharts | Cost dashboard + eval score bars |
| Canvas | Retained from MVP | NetworkCanvas component preserved as optional Map View |
| Backend | FastAPI + Uvicorn | Async-native, matches existing Python async patterns |
| Persistence | SQLite via SQLModel | Zero-config, single file, sufficient for single-user |
| Dev | start.sh launches Vite dev server + FastAPI concurrently | Simple DX |

## 8. Phasing

### Phase 0 — Foundation (Week 1-2)

- Scaffold Vite + React + TS + Tailwind project

- FastAPI server with /api/agents and /api/protocols returning real data

- Protocol manifest generator

- SQLite schema + models (agents imported from agents.py on first load)

- Navigation shell with all screens as placeholders

- Design tokens configured

- Cloud deployment scaffolding: Vercel config for frontend, Railway/Render config for backend, CORS, env var management

- Basic auth for backend API (API key or simple login)

### Phase 1 — Browse & Configure (Week 3-4)

- Agent Registry screen (full data, filters, detail cards)

- Protocol Library screen (full data, steps, triggers, outputs)

- Team composition (tray + library + save/load)

- Agent editor drawer

- Pipeline builder (compose + save, no execution yet)

### Phase 2 — Execution (Week 5-6)

- SSE streaming from FastAPI

- Orchestrator callback/event pattern (modify existing Python orchestrators)

- Run view with live streaming output

- Single protocol runs + pipeline runs

- Pre-run cost confirmation modal

- Run persistence to SQLite

### Phase 3 — Reporting & Eval (Week 7)

- Run History screen with filters

- Full run view with Markdown rendering

- CE-Evals integration via API

- Eval score display + full report modal

- Cost dashboard

- Export: copy-to-clipboard + download-as-Markdown

### Phase 4 — Polish (Future)

- Keyboard shortcuts (/ global search, Cmd+Enter to run)

- Network canvas Map View in Protocol Library

- Agent registry write-back

- Pipeline scheduling

- Shareable run links

- Protocol authoring UI

### What’s explicitly cut and why

| Cut | Reason |
| --- | --- |
| Protocol authoring UI | Protocols are Python code, not config |
| Mobile layout | Professional desktop tool |
| Light mode | Dark only per CE aesthetic |
| Real-time collaboration | No concurrent editing use case |

## 9. Key Files to Reference During Implementation

| File | Purpose |
| --- | --- |
| CE - Multi-Agent Orchesration/protocols/agents.py | Canonical 56-agent registry — source of truth for /api/agents |
| CE - Multi-Agent Orchesration/protocols/p06_triz/orchestrator.py | Representative protocol orchestrator — understand async pattern for SSE design |
| CE - Multi-Agent Orchesration/protocols/p04_multi_round_debate/orchestrator.py | Multi-round protocol — confirm rounds parameter handling |
| CE - Evals/src/ce_evals/core/judge.py | BlindJudge — needed for eval API endpoint design |
| CE - Agent Builder/src/csuite/orchestrator.py | Agent Builder orchestrator — compare patterns, consider shared runner interface |
| Downloads/orchestrator1.jsx | MVP — extract NetworkCanvas, design tokens, simulation patterns |

## 10. Decisions Made

| Decision | Choice |
| --- | --- |
| Agent source of truth | Own database — agents imported from agents.py on first load, custom agents persist, decoupled from Python |
| Hosting | Cloud deployment — Vercel frontend + Railway/Render backend, with basic auth |
| Dashboard quick run | Supports both single protocols AND saved pipelines |

## 11. Open Question

- Pipeline output format: Should pipeline step outputs be plain text synthesis (simpler), or structured JSON that downstream steps can query specific fields from (more powerful but more complex)?